|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Planning Phase**  **Milestone and Activity List**       |  |  | | --- | --- | | Date | 07 November 2022 | | Team ID | PNT2022TMID22082 | | Project Name | Nutrition Assistant Application using Cloud Computing |          |  |  |  | | --- | --- | --- | | TITLE | DESCRIPTION | DATE | | **Literature Survey &**  **Information Gathering** | conducting a literature review on the chosen project and acquiring data by consulting technical papers, research publications, etc. | 29 OCTOBER 2022 | | **Prepare Empathy Map** | Get an Empathy Map Canvas ready to record the user's gains and pains. Make a list of the problems. | 29 OCTOBER 2022 | | **Ideation** | By planning the brainstorming session, make a list of the ideas and rank the top three according to their viability and significance. | 26 OCTOBER 2022 | | **Proposed Solution** | Create a proposal for a solution that details its innovation, viability as a business idea, social impact, scalability, and other factors. | 31 OCTOBER 2022 | | **Problem Solution Fit** | Get a problem-solution-fit document ready. | 31 OCTOBER 2022 | | **Solution Architecture** | Prepare solution architecture document. | 01 NOVEMBER 2022 | |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  |  | | --- | --- | --- | | **Customer Journey** | Create customer journey maps to comprehend how users engage with and use the program (entry to exit). | 31 OCTOBER 2022 | | **Functional Requirement** | Prepare the functional requirement document. | 31 OCTOBER 2022 | | **Data Flow Diagrams** | Draw the data flow diagrams and submit them for review. | 06 NOVEMBER 2022 | | **Technology Architecture** | Prepare the technology architecture diagram. | 06 OCTOBER 2022 | | **Prepare Milestone &**  **Activity List** | Prepare the milestones & activity list of the project. | 07 NOVEMBER 2022 | | **Project Development -**  **Delivery of Sprint-1, 2, 3 & 4** | Develop & submit the developed code by testing it. | IN PROGRESS... | |